Jacque Miller

Progress Update:

- Completed literature review on MLP and intrusion detection, including reading key papers on NSL-KDD dataset and neural networks in cybersecurity.

- Downloaded NSL-KDD dataset from multiple sources and spent time verifying its integrity and format.

- Preprocessed the data with feature selection, normalization, and handling categorical variables using LabelEncoder.

- Set up a Python environment with necessary libraries like pandas, scikit-learn, matplotlib and wrote initial code for data loading.

Milestones Achieved:

- Data collection and initial preprocessing complete, with a clean dataset ready for model training.

Challenges Faced and Setbacks:

- Encountered issues with dataset format inconsistencies like initial downloads being space separated, causing parsing errors in pandas, which delayed preprocessing by a day while I debugged and redownloaded comma separated versions.

- Dataset imbalance was worse than anticipated, this required additional research on oversampling techniques like SMOTE, which added extra time.

- As a solo project, managing all tasks led to time management setbacks, like underestimating the time for review.

Next Steps:

- Implement the MLP model using scikit-learn's MLPClassifier.

- Begin training and initial evaluation.

- Address overfitting if it arises during early tests.