Jacque Miller

Progress Update:

- Implemented the MLP model using scikit-learn's MLPClassifier with two hidden layers

- Trained the model on the NSL-KDD training set after preprocessing

- Conducted initial evaluations, achieving an accuracy of 0.78 on a validation split, with precision 0.97 and recall 0.63.

- Tuned hyperparameters

- to stabilize results.

- Generated confusion matrix visualizations to analyze false positives or negatives.

Milestones Achieved:

- Model implementation and training complete.

- Basic evaluation done, including metrics calculation and comparison to a baseline decision tree.

Challenges Faced and Setbacks:

- Faced overfitting issues during training, where training accuracy was high but validation dropped and mitigated by adding dropout but this required multiple re runs and delayed evaluation by two days.

- Ran into compatibility errors with TensorFlow versions when experimenting with alternative implementations, wasting time on debugging before sticking with scikit-learn.

- Balancing coding with documentation led to a minor setback in progress tracking again, but I caught up by maintaining a detailed log.

Next Steps:

- Perform final testing on the full test set and refine comparisons.

- Prepare presentation slides and final report, with results.

- Explore potential improvements like ensemble methods.